## Slide 1: Materials in Projects Scenario Overview
Scenario/Processes
Planning Project
Creating Project Stock Order
Planning Material
Allocating Inventory
Consuming Inventory
Invoicing
Scenario
Explorer
Business Value
Open Legend
Scenario Flow
Scenario Description
The following business roles are involved in this scenario:
The Materials in Projects business scenario is relevant for project-based service providers who handle materials in addition to services (for example, infrastructure service providers, IT, or energy infrastructure as gas pipeline or wind power). They need to plan and schedule materials on projects, procure these materials from within the project, and sell these materials along with the project services within one project invoice.
Click process chevrons for details
Further Information
Project Team Member
Project Manager
Accountant
Supply
Planner
Warehouse Manager
Warehouse Operator

## Slide 2: Materials in Projects Scenario Overview
Scenario/Processes
Scenario
Explorer
Business Value
Scenario Flow
Scenario Description
The following business roles are involved in this scenario:
Click process chevrons for details
Further Information
The Materials in Projects business scenario is relevant for project-based service providers who handle materials in addition to services (for example, infrastructure service providers, IT, or energy infrastructure as gas pipeline or wind power). They need to plan and schedule materials on projects, procure these materials from within the project, and sell these materials along with the project services within one project invoice.
Project Manager
Accountant
Supply
Planner
Open Legend
<Role Name>
<Role Name>
<Role Name>
<Role Name>
<Role Name>
Legend
Process mainly driven by the user
Process mainly driven by the system
Process running in an external system
Manual process not supported by the system
Process that communicates with third-party software (mouse-over for details)
Process with relevance to Financials
Related scenario
Info button with more information
Close Legend
Warehouse Manager
Warehouse Operator
Planning Project
Creating Project Stock Order
Planning Material
Allocating Inventory
Consuming Inventory
Invoicing

## Slide 3: Materials in Projects Process Details: Planning Project
Scenario/Processes
Process Description
The Planning Project business process enables you to create, plan, and structure your project, as well as your project team setup and staffing. While planning for materials at a project task level, you must clearly mention whether a material is tracked and consumed from inventory.
Click process chevrons for details
Scenario
Explorer
Business Value
Scenario Flow
Further Information
Creating Project Stock Order
Planning Material
Allocating Inventory
Consuming Inventory
Invoicing
Performed by
Project Manager
In the Work Center
Project Management
Further Information
Planning Project
Create project
Plan project
Create baseline
Release project
i
i
i
i
X

## Slide 4: Materials in Projects Process Details: Creating Project Stock Order
Scenario/Processes
Process Description
The Creating a Project Stock Order business process enables you to send the material requirement to the supply chain, requesting them to allocate the materials for the project.
Click process chevrons for details
Scenario
Explorer
Business Value
Scenario Flow
Further Information
Planning Material
Allocating Inventory
Consuming Inventory
Invoicing
Planning Project
Further Information
Creating Project Stock Order
Create project stock order for project/tasks
Enter quantities
Enter ship-from and ship-to locations
Save project stock order
i
i
i
X
Performed by
Project Manager
In the Work Center
Project Management

## Slide 5: Materials in Projects Process Details: Planning Material
Scenario/Processes
Process Description
The Planning Material business process belongs to the supply chain process, and enables the supply chain planner to plan for the demand requests from the project.
Click process chevrons for details
Scenario
Explorer
Business Value
Scenario Flow
Further Information
Allocating Inventory
Consuming Inventory
Invoicing
Planning Project
Creating Project Stock Order
Further Information
Planning Material
Run material planning
Build inventory
i
i
Performed by
Supply Planner
In the Work Center
Supply Planning
X

## Slide 6: Materials in Projects Process Details: Allocating Inventory
Scenario/Processes
Process Description
The Allocating Inventory business process belongs to the supply chain process. In this process, the inventory is allocated to the project by reserving the stock at site for direct consumption or pick up, or by pre-delivering the stock to the required location.
Click process chevrons for details
Scenario
Explorer
Business Value
Scenario Flow
Further Information
Consuming Inventory
Invoicing
Planning Project
Creating Project Stock Order
Planning Material
Allocating Inventory
Release customer demand
Post goods issue
i
i
Click here to show process variants
Further Information
Performed by
Supply Planner
Warehouse Manager
Warehouse Operator
In the Work Centers
Outbound Logistics Control
Supply Planning
Outbound Logistics
X

## Slide 7: Materials in Projects Process Details: Allocating Inventory
Scenario/Processes
Process Description
The Allocating Inventory business process belongs to the supply chain process. In this process, the inventory is allocated to the project by reserving the stock at site for direct consumption or pick up, or by pre-delivering the stock to the required location.
Click process chevrons for details
Scenario
Explorer
Business Value
Scenario Flow
Further Information
Consumption at Site
Pick-up
Pre-delivery
Allocating Inventory
Release customer demand
Post goods issue
i
i
Click here to hide process variants
Further Information
Performed by
Supply Planner
Warehouse Manager
Warehouse Operator
In the Work Centers
Outbound Logistics Control
Supply Planning
Outbound Logistics
X
Planning Project
Creating Project Stock Order
Planning Material
Consuming Inventory
Invoicing

## Slide 8: Materials in Projects Process Details: Consuming Inventory
Scenario/Processes
Process Description
In the Consuming Inventory business process, the project consumes the allocated inventory to execute a project task. It is not necessary that the entire allocated quantity is consumed in one step. The quantity can be consumed in multiple phases.
Click process chevrons for details
Scenario
Explorer
Business Value
Scenario Flow
Further Information
Allocating Inventory
Invoicing
Planning Project
Creating Project Stock Order
Planning Material
Consuming Inventory
Consume inventory
X
Performed by
Project Manager
Project Team Member
In the Work Center
Project Management
Further Information

## Slide 9: Materials in Projects Process Details: Invoicing
Scenario/Processes
Process Description
In the Invoicing business process, the quantities consumed against a project stock order can be invoiced in two ways:
  By creating the project invoice request manually
  By creating the project invoice request automatically
Click process chevrons for details
Scenario
Explorer
Business Value
Scenario Flow
Further Information
Allocating Inventory
Consuming Inventory
Planning Project
Creating Project Stock Order
Planning Material
Further Information
Invoicing
Invoicing
X
Performed by
Accountant
In the Work Center
Customer Invoicing

## Slide 10: Materials in Projects Business Value
Scenario
Explorer
Business Value
Scenario/Processes
Overview
For companies that handle long running projects where there is a general need to store the inventory allocated to a project and capture the expenses only when the goods are consumed by the project, this scenario helps to achieve the same by integrating the projects, supply chain planning, and warehousing operations.
You can increase customer satisfaction and grow profits by using planning capabilities to make sure that the right amount of inventory is available for a project when required, and invoice for the goods that are consumed.
Scenario Flow
Further Information
Key Benefits
Invoice
Execute
Initiate
Create project stock order to initiate material request to Supply Chain Management
Plan against the project stock order and build inventory
Allocate the stocks against the project stock order
Project consumes the goods from allocated stock
Project invoices against the components consumed
Plan
Plan project
Plan materials to consume from inventory
Release project/ project tasks
  Projects and Supply Chain Management are tightly integrated to pass on the material requirements from projects to the supply chain team.
  Supply planning is closely integrated with production and purchasing to facilitate the seamless handover of production and purchasing proposals for execution, and to build inventory for the requests coming from a project.
  Goods can be allocated to a project and can be made unavailable to other projects, such that you do not run into the risk of allocating the same inventory to multiple projects.
  Goods consumed against a project are captured in expenses, rather than the ones that are allocated to the project, thus giving a realistic picture of project expenses.
  You can manage identified stock (batches and lots) or restricted inventory.

## Slide 11: Materials in Projects Scenario Flow
Legend
Work center in which process is performed
Business
document flow
:
Scenario
Explorer
Business Value
Scenario/Processes
Scenario Flow
Further Information
Process mainly driven by the user
Process variant1
Process variant 2
Work
Center
Work Center
Planning Project
Creating Project Stock Order
Project Management
Planning Material
Allocating Inventory
Consuming Inventory
Invoicing
Supply Planning
Consumption at Site
Pick-up
Pre-delivery
Outbound Logistics Control
Supply Planning
Outbound Logistics
Project
Management
Customer Invoicing

## Slide 12: Materials in Projects Further Information
Further Information
Scenario
Explorer
Business Value
Scenario/Processes
Scenario Flow
Business Process Procedure (90-120 min*)
To get a comprehensive how-to documentation to run the business scenario, click here.
Forum
Get in touch with experts to discuss your specific requirements. To enter the community, click here.
More Details (30-90 min*)
SAP provides a complete product documentation, covering all aspects of the business scenario. For more details, click here.
Self-Enablement Systems
If you want to try out the business scenario, click here.
WIKI
In addition to the product documentation, SAP provides Wikis that describe additional aspects of a business scenario.
To access the WIKI, click here.
Do you want to try it out?
Do you need more information?
Do you want to discuss with others?
V
V
* The time values are given as an orientation for the required time you need to get through the information on one scenario. Since some scenarios are shorter than others, the minimum time refers to the shortest scenario and the maximum refers to the longest. The actual time you will need depends on your level of knowledge and your interest in the topic.