## Slide 1: Project Management Scenario Overview
Planning Project
Scenario
Explorer
Open Legend
Project Manager
Scenario Description
The following business roles are involved in this scenario:
Project Team Member
The Project Management business scenario enables you to plan and execute the entire
lifecycle of projects of any scope. It provides the core processes
required to manage projects, including scheduling, resource staffing, and cost
estimation and management. When the project is released, integrated processes
such as purchasing, as well as time and expense confirmations are enabled,
resulting in costs being posted to the project. Dedicated reports enable the project
manager to monitor the status of the projects, as well as the costs incurred
during projects.
Click process chevrons for details
Executing Project
Closing Project
Scenario/Processes
Business Value
Scenario Flow
Further Information

## Slide 2: Project Management Scenario Overview
Scenario
Explorer
Project Manager
Scenario Description
The following business roles are involved in this scenario:
Project Team Member
The Project Management business scenario enables you to plan and execute the entire
lifecycle of projects of any scope. It provides the core processes
required to manage projects, including scheduling, resource staffing, and cost
estimation and management. When the project is released, integrated processes
such as purchasing, as well as time and expense confirmations are enabled,
resulting in costs being posted to the project. Dedicated reports enable the project
manager to monitor the status of the projects, as well as the costs incurred
during projects.
Click process chevrons for details
<Role Name>
<Role Name>
<Role Name>
Legend
Process mainly driven by the user
Process mainly driven by the system
Manual process not supported by the system
Process that communicates with third-party software (mouse-over for details)
Process with relevance to Financials
Related scenario
Info button with more information
Close Legend
Scenario/Processes
Business Value
Scenario Flow
Further Information
Planning Project
Executing Project
Closing Project

## Slide 3: Project Management Process Details: Planning Project
Scenario
Explorer
Process Description
The Planning Project business process enables you to create, plan, and structure your project, as well as your project team setup and staffing.
Performed by
Project Manager
In the Work Center
Project Management
Further Information
Click process chevrons for details
Planning Project
Create project
Plan project
Create baseline
Release project
i
i
i
i
X
Scenario/Processes
Business Value
Scenario Flow
Further Information
Executing Project
Closing Project

## Slide 4: Project Management Process Details: Executing Project
Scenario
Explorer
Process Description
The Executing Project business process includes the project release with baseline creation, refinement of the project plan, team setup, and staffing.
Click process chevrons for details
Executing Project
Revise project planning
Order time-based services
Perform project work
Update baseline
i
i
i
i
X
Performed by
Project Manager,
Project TeamMember
Further Information
Scenario/Processes
Business Value
Scenario Flow
Further Information
In the Work Center
Project Management
Closing Project
Planning Project

## Slide 5: Project Management Process Details: Closing Project
Scenario
Explorer
Process Description
The Closing Project business process enables you to close the project once it is completed.
Click process chevrons for details
Closing Project
Close project
i
X
Further Information
Scenario/Processes
Business Value
Scenario Flow
Further Information
Performed by
Project Manager
In the Work Center
Project Management
Planning Project
Executing Project

## Slide 6: Project Management Business Value
Execute
Plan
Staff Project (Internal and External)
Perform Service and Record Times
Create Expense Recordings
Monitor Project Status and Progress
Scenario
Explorer
Overview
For midsize companies that need to manage internal and external projects on time, quality and costs, this process enables end-to-end collaboration across the business.
You can manage the entire range from cost collectors to full-scope projects.
SAP Business ByDesign helps efficiently manage the entire project lifecycle: From project planning, assigning resources, project execution to controlling.
Seamless integration with sales, procurement, human resources, and financials along the entire project life-cycle
Projects empowers you to collaborate most efficiently with all parties involved in your project within your company and beyond
Time and expense recording on projects as well as confirmation and monitoring of work performed by employees and/or external service providers
Enables efficient project set-up by using copy from existing projects, templates, and Microsoft Projects as reference
Interactive graphical views including Gantt chart, work breakdown structure, and network diagram
Provides an accurate view of project cost and revenues – with the figures for year to date or the current month
Built-in analytics and reporting for point-in-time project tracking and accounting; easy-to-use monitoring functionality for project managers to constantly monitor project progress
Key Benefits
Close
Procure
Plan Work and Create Project Cost Estimation
Schedule Timelines
Define Tasks, Phases and Milestones
Close Project
Business Value
Scenario/Processes
Scenario Flow
Further Information

## Slide 7: Project Management Scenario Flow
Legend
Work center in which process is performed
Business
document flow
Related scenarios
Process mainly driven by the user
Scenario
Explorer
Scenario/Processes
Work
Center
Procure-to-Pay (Services)
Procure-to-Pay (Non-Stock)
Time and Labor Management: Recording Employee Times
Financial Closing
Project
Management
Planning Project
Closing Project
Expense Reimbursement
Executing Project
Scenario Flow
Scenario/Processes
Business Value
Further Information

## Slide 8: Project Management Further Information
Scenario
Explorer
Forum
Get in touch with experts to discuss your specific requirements. To enter the community, click here.*
More Details SAP provides a complete product documentation, covering all aspects of the business scenario. For more details, click here.
Self-Enablement Systems
If you want to try out the business scenario, click here.*
WIKI
In addition to the product documentation, SAP provides Wikis that describe additional aspects of SAP Business ByDesign.
To access the WIKI, click here.*
Do you want to try it out?
Do you need more information?
Do you want to discuss with others?
V
V
* Note that to access the links above you need to have a user in SAP Business Center. If you cannot access the page directly and if you are using Microsoft Internet Explorer®, please check http://support.microsoft.com/kb/890474.
Further Information
Scenario/Processes
Business Value
Scenario Flow